[image: image1.jpg]TRENT e
UNIVERSITY

in Oshawa




Report on 

Trent in Oshawa – Durham Region Steering Committee Meeting

 July 23rd, 2009

The second meeting of the Trent in Oshawa – Durham Region Steering Committee was held in the Simcoe Building on July 23rd, 2009.

The draft terms of reference of the Steering Committee were approved, with one amendment. 

Vice President Administration Don O’Leary provided the Steering Committee with a business plan and a report that had gone to the Board of Governors in June. He noted that several sites had been investigated, and that the St Michael’s school site had been chosen because the school was in good shape and there were options to build and expand on the existing property. The school provides approximately 35,000 square feet of space. Renovations will need to be done. Costs of the project were reviewed. 

John Wordley, Director of Physical Resources, reviewed the floor plan. A general discussion of requirements for different kinds of space ensued. Associate Dean – Trent in Oshawa Rita Bode undertook to work with Oshawa faculty to develop an updated list of teaching, research, and office space needs. Members were directed to the Council of Ontario Universities’ website, where space standards can be found: www.cou.on.ca. Arrangements to use the athletics facilities at the adjacent Civic Centre are being investigated. 


Three working groups were formed:

1. Academic Programming – chair: Rita Bode
2. Student Services – chair: Meri Kim Oliver (Subgroup: Publicity and Communications:    
Meri Kim Oliver, Don Cumming)
3. Infrastructure – co-chairs: Don O’Leary, John Wordley


It was noted that communicating the progress of the various aspects of the planning process will be important. Architectural renderings will be put on the website when they are ready. An Information Session will be planned. 

The next meeting will be held on Wednesday, September 2nd, 2009. A visit to the St Michael’s school site and to the York in Whitby site will be arranged for those interested. 


